# Old Data Warehouse — Decommission Impact & Migration Register

Table of Contents

# Old Data Warehouse — Decommission Impact & Migration Register

Date: 2026-10-05 Scope: What breaks when ACT-NAV2013\NAVISION (Intranet_Warehouse + Datawarehouse_ACT) is switched off, and what must change to run on Azure PostgreSQL. Companion: Integration_Complete_Reference.md §16 covers the strategic shape. This document is the operational register — the items that break on the day, with evidence.

## 0. The headline

The old warehouse is not only a reporting system. It sits in the operational path of the Intranet in two places that have nothing to do with Power BI:

- The C# contract-sync app crashes on startup without it — CRM→Navision contract creation stops.

- Four MySQL tables inside archetype_intranet are written by the warehouse, and the e-Project budget module reads them. They do not disappear when the warehouse stops; they go stale and keep serving old numbers, which is worse than an error.

Both must be handled before the switch-off, not discovered after.

The decommission date is bound to the BC extraction date, not to the Azure PostgreSQL date. Three of the four write-back tables are ultimately sourced from NAV, so the new warehouse cannot serve them until it can extract from the ERP. See §5 for the sequencing this implies.

## 1. Blocking item — the C# app dies

File: Integration/ConsoleApp1_NEW/CRMToNAV-Contract/Program.cs

Main()  (line 151)
  |- GetCurrencyCode()           line 35   <- opens SqlConnection to Datawarehouse_ACT
  |    hardcoded connection string, lines 40-44 (plaintext usr_etl credential in source)
  |- foreach ... GetConversionRateAsync() / Upsert()      lines 159-171
  |- ProcessContracts(0, "", 1)  line 177

GetCurrencyCode() is called first and unguarded — there is no try/catch anywhere between line 151 and line 177 (verified). When the SQL Server is gone, forexconn.Open() throws SqlException, the exception is unhandled, and the process exits before ProcessContracts() is reached.

Consequences:

| Contract sync | Stops. Contracts sit at validate_status = 2 forever. |
| --- | --- |
| Error notification | None. SendSysErrorMail() is called from inside ProcessContracts(), which never runs. |
| Visibility | A scheduled task that exits non-zero every 30 minutes. Nobody is watching. |

### 1.1 Exactly what it touches in the warehouse

READ — GetCurrencyCode(), Program.cs:35-62. Connection string hardcoded in source (Data Source=act-nav2013.archetype-group.com; Initial Catalog=Datawarehouse_ACT; User ID=usr_etl).

select distinct gl.ACTEntityId,
       case when gl.LCYCode = 'TMY' then 'MMK' else gl.LCYCode end as LCYCode,
       case when exr.[Currency Code] = 'SGP'  then 'SGD'
            when exr.[Currency Code] = 'TMY'  then 'MMK'
            when exr.[Currency Code] = 'EURO' then 'EUR'
            else exr.[Currency Code] end as ForeignCurrCode
from Dim_GLSetup gl
join Fact_CurrencyExRate exr on gl.ACTEntityId = exr.ACTEntityId

| Object | Access | Columns |
| --- | --- | --- |
| Datawarehouse_ACT.dbo.Dim_GLSetup | READ | ACTEntityId, LCYCode |
| Datawarehouse_ACT.dbo.Fact_CurrencyExRate | READ | ACTEntityId, [Currency Code] |

Two tables, four columns. This is the call that kills the app — nothing else in the contract-sync path touches the warehouse.

WRITE — Upsert(), Program.cs:134-149. Connection = Settings.Default.NavSQL. Calls EXEC [dbo].[ForeignExchange_Upsert] @ACTEntityId, @CurrencyCode, @ExchageVal, whose body is:

| Object | Access | Columns |
| --- | --- | --- |
| Datawarehouse_ACT.dbo.Fact_CurrencyExRate_TEST | WRITE | UPDATE [Relational Exch_ Rate Amount]; INSERT positional (ACTEntityId, [Currency Code], [Starting Date], [Relational Exch_ Rate Amount]), matched on ACTEntityId + [Currency Code] + CAST([Starting Date] AS DATE) = CAST(GETDATE() AS DATE) |

The write target is a TEST table, and nothing reads it. Checked against all 10 .dtsx packages, the view exports and the five Power BI models — the only reference to Fact_CurrencyExRate_TEST anywhere is the procedure that writes it.

Three further defects in that write path:

- @ExchageVal is declared numeric with no precision, so it resolves to numeric(18,0) — every rate is truncated to an integer before storage.

- The INSERT supplies no column list; it is positional and breaks silently if the table changes.

- LoadForeignExchange.dtsx contains a Script Task with byte-identical C# logic calling the same procedure. The forex refresh exists twice and both copies write to the test table.

The real Fact_CurrencyExRate is populated from NAV by ACT_Jobs_RealEstate.dtsx (step 2), which deletes and reloads it from [<Office>$Currency Exchange Rate].

Required change (do this first, independent of everything else):

- Delete the forex block from Main() entirely (lines 158-174, plus GetCurrencyCode, GetConversionRateAsync, GetExchangeRate, Upsert). It reads live warehouse data, calls an external API on every 30-minute run, and parks integer-rounded results in a table nothing consumes. Removing it eliminates the single point of failure and loses nothing.

- If it must be kept for now, wrap it in try/catch so a warehouse outage degrades to “stale rates” instead of “no contract sync”.

- Remove the hardcoded credential at lines 40-44 regardless — it is a live ETL password in a file committed to the repo.

Verify on the server before acting: the scalar function Datawarehouse_ACT.dbo.FuncGetCurrencyExRate(ACTEntityId, 'USD', date) supplies the USD conversion in ActualSubconCost, Fact_MonthlyPnL and the GL-entry views. Its definition was not included in the SQL exports (functions were not scripted), so it is unknown whether it reads Fact_CurrencyExRate or Fact_CurrencyExRate_TEST. If it reads the TEST table, every USD figure in the finance reports is built on integer-truncated rates. One query settles it: SELECT OBJECT_DEFINITION(OBJECT_ID('dbo.FuncGetCurrencyExRate')).

## 2. The four write-back tables

These are the only places the warehouse writes into archetype_intranet. Confirmed by scanning every .dtsx for ODBC TRUNCATE/INSERT targets — there are exactly four, no more.

| MySQL table | Written by | Warehouse source | Live state (2026-10-05) |
| --- | --- | --- | --- |
| hr_table_cch | CCHIntranet.dtsx (step 5) | Dim_Resources <- NAV Resource | 3,536 rows, freshest date = 2026-10-03 |
| prm_project_budget_data | ACT_SendBudgetToIntranet.dtsx (step 4) | Dim_JobTaskLinesDeptPhaseWise + Dim_JobPlanningLines <- NAV | 52,658 rows / 3,176 contracts |
| prm_project_finance_data | ACT_SendJobCostIntranet.dtsx (step 7) | Dim_JobLedgerEntry <- NAV | 61,810 rows / 3,242 contracts |
| timesheet_delta | ACT_SendTSDelta.dtsx (step 6) | Intranet TS vs NAV Job Ledger Entry | 3,399 rows, DateUpdate = 2026-09-30 |

Three of the four are NAV-sourced. Only timesheet_delta draws on Intranet data as well — and it is the one slated for deletion under the entry-level feed design.

### Failure mode

All four are TRUNCATE-then-INSERT. If the nightly job simply stops, the last successful load remains in place indefinitely. The e-Project screens keep rendering, the numbers keep looking plausible, and they are frozen at the switch-off date. There is no freshness column on prm_project_budget_data or prm_project_finance_data at all, so nothing in the UI can detect it.

Required change: add a load-stamp table (etl_load_status: table name, row count, loaded_at) and have e-Project display “NAV actuals as of <date>” wherever these feed a screen. Cheap, and it turns a silent failure into a visible one. Worth doing now, before any migration.

## 3. Intranet code that consumes them

Verified: no Intranet PHP connects to SQL Server directly. The only mssql/sqlsrv hits in the repo are vendored MediaWiki and LimeSurvey libraries. The entire coupling surface is the four tables above. That gives a clean cut line.

### Consumer files (complete list)

| File | Tables | Refs |
| --- | --- | --- |
| application/models/budget_planning_model.php | prm_project_budget_data, prm_project_finance_data, hr_table_cch | 11 / 11 / 1 |
| application/models/models/budget_planning_model.php (duplicate copy — dead?) | prm_project_finance_data | — |
| application/models/wf/wf_common_model.php | prm_project_budget_data | — |
| public/services/index.php | timesheet_delta | the delta_ts=1 branch |

The duplicated application/models/models/budget_planning_model.php should be confirmed dead and deleted before migration, so it isn’t carried forward by mistake.

### Entry points at risk

All budget consumption funnels through application/controllers/api/budget_planning.php (13,049 lines, 160 functions, 19 references to warehouse-fed data):

| Endpoint | Depends on |
| --- | --- |
| isHavingNAVData_get | prm_project_finance_data |
| initialNAVData_post / updateNAVdata_post | prm_project_finance_data |
| getnavBadData_get | prm_project_finance_data |
| checkExistedNAVBudget_post | prm_project_budget_data |
| createRevisionFromNavision_post | prm_project_budget_data |
| NAVgetExistedLevelOfThisDeptInThisPhase_get | prm_project_budget_data |
| exportToExcelFromWebWithActualCost_get | prm_project_finance_data |
| CCH_Correction, cch_inflation_update_post, checkCCHInRevision_post | hr_table_cch |
| 9 x ImportFromNavision_* model functions | prm_project_budget_data |

### How much this is used

prm_budget_revisions, revisions created per year by type:

| Type | 2025 | 2026 YTD | Reads NAV actuals? |
| --- | --- | --- | --- |
| BDD | 596 | 455 | no |
| ORG | 386 | 313 | no |
| REV | 391 | 327 | no |
| CTC | 300 | 202 | yes — compares to prm_project_finance_data |
| NAV | 11 | 17 | yes — createRevisionFromNavision |

So the hot path is CTC (Cost-To-Complete) revisions — ~200/year across ~75 components. The createRevisionFromNavision path is nearly unused (17 in 2026) and is a retirement candidate rather than a migration candidate.

hr_table_cch is different: it feeds employee_level_cost_by_office(), which prices every budget revision regardless of type. All 1,314 revisions in 2026 touch it. Of the four tables, this is the one that must never go stale.

## 4. Warehouse-side inventory to rebuild

### 4.1 Corrected object counts

Counted from Integration/sqlquery_result/Intranet_warehouse_tables.csv:

|  | Documented in reference §13 | Actual |
| --- | --- | --- |
| Intranet_Warehouse base tables | 59 | 73 |
| Intranet_Warehouse views | 81 | 66 |
| Total objects | 140 | 139 |
| Power BI sources | 31 | 31 (correct) |

The total is nearly right but the split is not — it is 66 views to rewrite, not 81, and 73 tables to land, not 59. Sizing for the dbt rebuild should use these numbers.

### 4.2 ETL

| Item | Count | Fate |
| --- | --- | --- |
| SQL Agent job ACT-FIN-WH steps | 7 | all retire |
| SSIS packages | 10 | all retire |
| Datawarehouse_ACT dimension tables | 13 | rebuild only if BC extraction exists |
| ACT_Get* stored procedures | ~13 | do not port — they read NAV SQL directly |

Per the reference §16.1: steps 1 and 2 read the NAV SQL database through stored procedures. Against BC SaaS there is no SQL endpoint, so steps 4–7 (which consume what step 2 produces) break with them. Only step 3 (Intranet → warehouse) survives as a concept.

### 4.3 Three forex mechanisms — two of which write nowhere useful

Found during this investigation; not previously recorded:

| Mechanism | Frequency | Actually writes |
| --- | --- | --- |
| LoadForeignExchange.dtsx (job GetForeignExchange) | daily 05:00 | Fact_CurrencyExRate_TEST |
| C# Program.cs -> [dbo].[ForeignExchange_Upsert] | every 30 min | Fact_CurrencyExRate_TEST (identical code — see §1.1) |
| application/controllers/api/exchange.php -> cronDoRefreshExchange_get | cron | prm_exchange_rate (MySQL, genuinely used by e-Project) |
| ACT_Jobs_RealEstate.dtsx step 2 | daily 20:00 | Fact_CurrencyExRate — the real table, loaded from NAV |

The first two are the same logic deployed twice, and both land in a test table that nothing reads. The authoritative warehouse rate comes from NAV via step 2; the only genuinely live external rate feed is the PHP one into MySQL.

Net effect: the external exchangerate-api call is dead work in both copies. Retire both, keep the PHP feed, and let NAV (later BC) remain the source for warehouse rates — subject to the FuncGetCurrencyExRate check in §1.1.

### 4.4 NAV write-back

ACT_PacthNavData.dtsx (step 1) reads IntToNAV_DataPatchOPSStatus and executes dynamic SQL against the NAV database. Under BC SaaS this is impossible and must become an API call. It is the only step that writes into the ERP from the warehouse — easy to overlook because it is step 1.

### 4.5 Power BI

5 reports / 31 sources, all DirectQuery to Intranet_Warehouse.

[CORRECTION to Integration_Complete_Reference.md §7] That document states HR-Dashboard and Timesheet-Analysis are free of Datawarehouse_ACT. They are not. Dependency closure over the view definitions (§8) shows all five reports reach Datawarehouse_ACT, two of them transitively:

| Report | Path to Datawarehouse_ACT | Nature |
| --- | --- | --- |
| Contract Analysis / Contract Summary / Finance Dashboard | direct, many views | NAV transactional |
| HR-Dashboard | Dim_Offices -> ACT_Entities, Dim_GLSetup | master data only |
| Timesheet-Analysis | Dim_Phases -> Fact_Budget -> Dim_JobTaskLinesDepartmentPhaseWise, FuncGetCurrencyExRate | NAV transactional, but avoidable — see §8.4 |

Source objects were read from the .pbit DataModelSchema JSON (UTF-16), not inferred.

## 5. Recommended sequencing — change one variable at a time

The temptation is a single cutover: new platform and new ERP source at once. That changes two variables simultaneously in the one chain that is in the operational path. Prefer:

### Phase A — make the current system safe to leave running (weeks, no dependencies)

- Fix the C# crash (§1) — try/catch, then split forex out.

- Add etl_load_status + freshness display in e-Project (§2).

- Add and st.validated = 2 to DeltaTS_IntranetTSSummary (carried over from reference §15.3).

- Raise or re-window Summarized_Timesheet’s LIMIT 1500000 — currently at 81% (reference §3).

- Confirm and delete application/models/models/budget_planning_model.php if dead.

None of these depend on any migration decision. All are reversible.

### Phase B — stand up Azure PostgreSQL, move the Intranet-fed half only

Flow 1 has no NAV dependency. Rebuild it as extract + dbt into Azure PG and move HR-Dashboard and Timesheet-Analysis onto it. This proves the stack — connectivity from Azure to on-prem MySQL at 10.0.1.110, dbt, DirectQuery-to-Postgres behaviour — with nothing operational at risk.

Scope is 17 views + 26 tables, not 66 + 73 — see §8.5, which also lists the two prerequisites (re-source Dim_Phases; re-home ACT_Entities + Dim_GLSetup as master data).

### Phase C — move the NAV-fed half while NAV is still NAV

Repoint the three NAV-sourced write-back feeds (hr_table_cch, prm_project_budget_data, prm_project_finance_data) so they are produced by the new warehouse, still extracting from the NAV SQL Server over VPN / self-hosted IR. The old warehouse can then be switched off.

This is the step that actually retires the old DW, and it is deliberately done before the ERP changes — so if a number moves, the cause is the platform, not the ERP.

### Phase D — BC migration

Replace the NAV SQL extraction with BC extraction (API / Data Lake export). The write-back contracts to archetype_intranet are unchanged, because Phase C already moved them. Timesheet moves to the entry-level feed and timesheet_delta is deleted along with its five DeltaTS_* views.

### Phase E — history freeze

One-time bulk extract of Datawarehouse_ACT (2015–2026) into the new warehouse as a frozen historical schema, before the SQL Server is decommissioned. This is the only item on the list that cannot be redone later.

## 6. Decision needed before Phase C

Today the warehouse is in the operational path — the Intranet reads tables the ETL produces. The target architecture in the reference doc is warehouse = analytics only, with operational data moving Intranet <-> BC directly by API.

Those are different Phase C designs:

- Keep operational write-back — simplest, preserves e-Project unchanged, but carries the nightly-batch coupling into the new platform.

- Operational by API — e-Project calls BC for actual cost instead of reading a mirrored table. Cleaner, but it is a change to budget_planning_model.php and its ~22 query sites, and it puts e-Project screens on a live ERP dependency.

Deciding this after Phase C has been built means building it twice. The e-Project query sites are enumerated in §3 — that is the scope of the second option.

## 7. Open questions

| # | Question | Blocks |
| --- | --- | --- |
| 1 | Is CRMToNAV-PaymentSchedule deployed, or is only CRMToNAV-Contract scheduled? | §1 fix scope — there may be two binaries to patch |
| 2 | Does anything outside Power BI query Intranet_Warehouse directly (Excel, Access, ad-hoc)? | Confirms the 25 unreferenced views in §8.2 are truly dead. Needs Query Store or an Extended Events session on the server. |
| 3 | Can Azure reach 10.0.1.110 (MySQL) and ACT-NAV2013 (SQL Server)? | Phase B and C both |
| 4 | Which of the 66 views are referenced by the 31 Power BI sources? | RESOLVED — see §8 |
| 5 | Is createRevisionFromNavision_post (17 uses in 2026) worth migrating or retiring? | Phase C scope |

## 8. Rebuild sizing — dependency closure over the warehouse

Method: parsed all 66 view definitions from Intranet_warehouse_view.csv, built a reference graph (FROM / JOIN / APPLY, treating self-database three-part names as local), and computed the closure from the 31 Power BI sources. Cross-checked every unreachable object against all 10 .dtsx packages and the Datawarehouse_ACT procedure/view exports to separate “unused” from “used by something that isn’t Power BI”.

### 8.1 Headline — most of the warehouse is not used by reporting

|  | Total | Reachable from Power BI | Operational (SSIS / DW_ACT) | Referenced by nothing |
| --- | --- | --- | --- | --- |
| Views | 66 | 35 | 6 | 25 |
| Base tables | 73 | 32 | 34 | 7 |

The dbt rebuild is 35 views, not 66. Roughly a third of the view layer and over half the landed tables have no consumer in Power BI, SSIS, or Datawarehouse_ACT.

### 8.2 The 25 unreferenced views

AllContract, BudgetPlanning, Budget_TimesheetByLevel, CRM_Contract, CRM_Contract_fees, CRM_Dead_Reason, CRM_Dim_Project, CRM_Dim_Target, Dim_FinancialOffices, Dim_Goal, Dim_Objective, Dim_Theme, Emp_ContractExpiredWithin3Month, Emp_Transfer_2nd, Fact_ActualIndirectCost, Fact_BudgetedHoursbyEmpLevel, Fact_Fin_InstantBacklog_View, Fact_Fin_InstantBacklogDelta_View, Fact_MonthlyPnLGrossMargin, Fact_NavisionTimeSheet, Fact_Strategic, Fact_SubconRevCostToExclude, Fact_TrainingKPI, Reminder_Project_Key_Contact, Strategic_Summarize

Only one (Fact_BudgetedHoursbyEmpLevel) is referenced by another view, and that referrer is itself unreferenced — so the whole set drops as a unit.

Caveat: “unreferenced” here means no Power BI model, no SSIS package, and no Datawarehouse_ACT object points at them. A human querying them from Excel or SSMS would not appear in this evidence. Settle that with open question #2 before deleting — but do not port them to dbt on spec.

7 base tables are loaded by nothing and read by nothing: AI_MonthlyReport, DimDate_Post2025, Fact_Fin_Backlog, backup_TS_PHL, prm_budget_revision_position_description, sysdiagrams, timesheet_phase. (backup_TS_PHL and sysdiagrams are self-evidently leftovers.)

### 8.3 Six views are operational, not reporting — do not mistake them for dead

| View | Consumer |
| --- | --- |
| DeltaTS_IntranetTSSummary | ACT_SendTSDelta.dtsx directly |
| DeltaTS_NavTSSummary, DeltaTS_DeltaToSendInIntranet, DeltaTS_NAVTSCreationToSendInIntranet, DeltaTS_NAVTSRemovalToSendInIntranet | reached via Datawarehouse_ACT.DeltaTS_SummaryToSendInIntranet, which ACT_SendTSDelta.dtsx reads |
| IntToNAV_DataPatchOPSStatus | ACT_PacthNavData.dtsx (step 1) |

A naive “not used by Power BI, therefore drop” pass would delete the entire timesheet-delta chain. All six retire by design under Phase D (entry-level feed), not by cleanup.

### 8.4 The two chokepoints — and why they are smaller than they look

Of the 35 Power BI-reachable views, 17 touch Datawarehouse_ACT. The external surface is only 11 distinct objects:

ACT_Entities, Contract_Summary_View_BI, Dim_CustLedgerEntries, Dim_GLEntry, Dim_GLSetup, Dim_JobLedgerEntry, Dim_JobTaskLinesDepartmentPhaseWise, Dim_JobVariations, Dim_Jobs, Fact_Backlog_Historic_ContractWise, ValuatedTimesheet

Two of those are master data, not transactional, and they are what drag the HR reports into the NAV half:

- ACT_Entities — the legal-entity / office register (21 active entities).

- Dim_GLSetup — local currency and VAT rate per entity.

Dim_Offices joins both, Emp_Training joins Dim_Offices, and HR-Dashboard reads Emp_Training. So HR-Dashboard’s only tie to the old warehouse is the entity master.

This is the same master data the DW country/office/entity workstream is already validating. Re-homing ACT_Entities and Dim_GLSetup as owned master-data tables in the new warehouse unblocks HR-Dashboard completely, and removes the entity register from the ERP’s custody — which is the right place for it regardless of BC.

Timesheet-Analysis has a one-view fix. Its only path to Datawarehouse_ACT is:

Timesheet-Analysis -> Dim_Phases -> Fact_Budget -> Dim_JobTaskLinesDepartmentPhaseWise

and Dim_Phases is nothing but:

SELECT DISTINCT contractMilestoneName, contractMilestoneCode, ISNULL(ordre.[Order],99)
FROM Intranet_Warehouse.dbo.Fact_Budget b
LEFT JOIN Intranet_Warehouse.dbo.Dim_PhasesOrder ordre ON ...

A phase dimension derived by SELECT DISTINCT off a NAV-sourced fact table — when the phase list exists natively in the Intranet as timesheet_phase_2015. Re-source Dim_Phases from timesheet_phase_2015 and Timesheet-Analysis becomes entirely NAV-free.

### 8.5 Revised Phase B scope

With those two changes, Phase B (HR-Dashboard + Timesheet-Analysis on Azure PostgreSQL) is:

|  | Count |
| --- | --- |
| Views to rebuild as dbt models | 17 |
| Base tables to land | 26 |
| External-database dependencies | none, once ACT_Entities + Dim_GLSetup are master data and Dim_Phases is re-sourced |

Against the headline figures in the reference doc (66 views, 73 tables), that is roughly a quarter of the work — and it carries no ERP dependency at all, so it can start before any BC decision.

Order of work within Phase B:

- Re-source Dim_Phases from timesheet_phase_2015 on the current SQL Server first, and confirm Timesheet-Analysis still reconciles. Cheap, reversible, and it proves the assumption before the platform changes.

- Establish ACT_Entities + Dim_GLSetup as master data in the new warehouse (joins the existing country/office/entity workstream).

- Land the 26 tables, rebuild the 17 views, rebind the two reports.